## Slide 1
BID STRATEGY WORKBOOK
B2B CONSTRUCTION
INSERT PROJECT NAME
INSERT DATE

## Slide 2
Contents
01 | Topline project information
02 | Project description
03 | Project strategic timeline
04 | Top win strategies
05 | Customer and Consultant information
06 | Relationship assessment
07 | Competition assessment
08 | Your proposed delivery team
09 | Your bid pitch team
10 | Procurement strategy
11 | Supply chain strategy
12 | Package list and proposed suppliers
13 | Programme strategy
14 | Logistics strategy
15 | Design strategy
16 | MEP strategy
17 | Other areas for consideration
18 | Bid document preparation
19 | Key steps to prepare win strategy
20 | Notes
About this workbook
This workbook is created in Microsoft PowerPoint.
Save this version in your template library and make copies to use when you are leading Bid Strategy Meetings.
This workbook is fully editable, so you can create space for additional text, images, and diagrams etc.
Use this workbook as a guide to focus your team on pre-bid analysis and developing a successful bid strategy.

## Slide 3
1. Topline project information
KEY INFO | 
Customer organisation | 
Project location | 
Est. value | 
Procurement route | 
Facility type (eg: office, hospital, warehouse etc) | 
Service (eg: new build, refurbishment, fit out etc) | 
Project Management Consultant | 
Cost Consultant | 
M&E Consultant | 
Other | 
Other | 
KEY DATES | 
Tender documents issued | 
Site visit | 
Queries close | 
Bid due date | 
Project award | 
Preconstruction | 
Stage 1 | 
Stage 2 | 
COMPETITION | 
Competitor 1. | 
Competitor 2. | 
Competitor 3. | 

## Slide 4
ABOUT THE FACILITY | 
Building(s) | 
Floor(s) | 
Use / current state | 
Size (sqft or sqm) | 
Planning status / zone | 
Other considerations | 
2. Project description
Image:
Image:

## Slide 5
3. Project strategic timeline
 | Month Year | Month Year | Month Year | Month Year | Month Year | Month Year | Month Year | Month Year | Month Year
Bid |  |  |  |  |  |  |  |  | 
Appointment |  |  |  |  |  |  |  |  | 
Preconstruction |  |  |  |  |  |  |  |  | 
Construction |  |  |  |  |  |  |  |  | 
Practical Completion |  |  |  |  |  |  |  |  | 

## Slide 6
Strategy 1 | Strategy 2 | Strategy 3
What are we going to do? | What are we going to do? | What are we going to do?
Why will this make a difference? | Why will this make a difference? | Why will this make a difference?
What validates this? | What validates this? | What validates this?
4. Summary of the top win strategies

## Slide 7
Questions |  | Answers
1 | What are the Customer’s project priorities? | 
2 | What is driving the Customer to undertake this construction work? | 
3 | Are there any wider Customer considerations, such as social or sustainability initiatives, confidentiality, etc that they value? | 
4 | What does the Project Manager team see as the project priorities and are they aligned with the clients? What concerns do we need to address? | 
5 | What does the Cost Management team have concerns about? Is there cost plan up to date / robust? Do they think the Customer’s budget will meet their expectations? | 
6 | What does the Architect see as important to the project. What are their concerns that we need to focus on? Do they prefer certain Suppliers/Subcontractors? | 
7 | What does the M&E consultant see as important. Do they have concerns for the project? What are their areas of focus? Do they prefer certain Suppliers/Subcontractors? | 
5. Customers and Consultants

## Slide 8
 |  |  | Decision influence |  |  | Your Company’s Relationship |  |  | Individual in your Company
Role | Company | Name | High | Med | Low | Promoter | Neutral | Detractor | Name
Client |  |  |  |  |  |  |  |  | 
PM |  |  |  |  |  |  |  |  | 
PQS |  |  |  |  |  |  |  |  | 
Arch |  |  |  |  |  |  |  |  | 
Eng |  |  |  |  |  |  |  |  | 
Other |  |  |  |  |  |  |  |  | 
6. Relationships assessment
Do what? | By Who? | When?
Key actions needed

## Slide 9
 |  | Capability / Threat assessment |  |  | Relationship to Client or Consultant Team |  |  | Notes (eg: Supplier/Subcontractor relationships
 | COMPETITOR COMPANY | High | Med | Low | Good | Neutral | Poor | 
1 |  |  |  |  |  |  |  | 
2 |  |  |  |  |  |  |  | 
3 |  |  |  |  |  |  |  | 
4 |  |  |  |  |  |  |  | 
5 |  |  |  |  |  |  |  | 
6 |  |  |  |  |  |  |  | 
7. Competition assessment
Do what? | By Who? | When?
Key actions needed

## Slide 10
Questions |  | Answers
1 | What is the organisational structure (roles not names) required to achieve this project? | 
2 | Who is our primary candidate to lead our project with the track record to match the scope and scale and our strategy? | 
3 | Who is our primary candidate for the commercial lead with the track record to match scope and scale and procurement / commercial strategy? | 
4 | Who is our primary candidate to lead the MEP services installation with the track record to match the scope and scale? | 
5 | Who is our primary candidate to lead the Design Management (CDP / D&B) with the track record to match the scope and scale and strategy? | 
6 | Are there any specialist roles needed? Do we have these inhouse? Do we need specialist Subcontractors or Consultants to give us expertise? | 
7 | Are all the above available to support the pre-tender and bid preparation? Do we have any alternatives? | 
8. Your proposed project delivery team

## Slide 11
9. Your bid pitch team
Overall responsibility for Bid
Name
Project Lead
Name
Commercial Lead
Name
M&E Lead
Name
Design Lead
Name
Project Controls Lead
Name
Bid Writer
Name
xxxxx
Name
xxxxx
Name
xxxxx
Name
Other key Bid roles

## Slide 12
Questions |  | Answer
1 | What is the procurement type – lump sum or two stage? | 
2 | Would it be attractive to the client to fix more cost earlier if two stage? | 
3 | Is there an alternative or hybrid strategy we can offer to what the client has proposed to improve certainty for the client? | 
4 | What tactics are our competition likely to employ? What does history tell us is likely to be their approach? | 
5 | What would be the packaging strategy to provide the best balance of risk and opportunity while remaining competitive? | 
6 | What are the market conditions that may strongly influence our price and competitiveness? | 
7 | What strategy are we going to employ to generate value engineering options during the bid? | 
8 | Does the client team have preferences on the bid list / Subcontractors to use? | 
10. Procurement strategy

## Slide 13
Questions |  | Answers
1 | Does the location of the project dictate the Supply Chain? | 
2 | Do we have Supply Chain candidates for each package of works compiled? | 
3 | Is there benefit to either use mega packages or alternatively break packages down further? | 
4 | Are we using a blend of Subcontractors that will provide a spectrum of returns to establish a market range (so we can establish potential lowest market price and competitors price) | 
5 | Are our selected Subcontractors suitable in scale, experience, performance and financial position? | 
6 | Have we contacted Subcontractors to ensure they have capacity to provide a bid return by required date? | 
7 | Is the Customer dictating any preferred Suppliers? | 
11. Supply chain strategy

## Slide 14
Package​ | Subcontractor​ Company | Relevant Experience Y/N​ | Scale / capacity Y/N​ | Financially stable​? Y/N | Other? Y/N​ | Other​? Y/N | Other​? Y/N | Other​? Y/N |  |  |  |  | 
EG: Piling​ |  |  |  |  |  |  |  |  |  |  |  |  | 
Groundwork​ |  |  |  |  |  |  |  |  |  |  |  |  | 
Pre-Cast Concrete |  |  |  |  |  |  |  |  |  |  |  |  | 
Steel Frame / Roof Truss |  |  |  |  |  |  |  |  |  |  |  |  | 
Cladding​ |  |  |  |  |  |  |  |  |  |  |  |  | 
Roofing​ |  |  |  |  |  |  |  |  |  |  |  |  | 
M&E |  |  |  |  |  |  |  |  |  |  |  |  | 
Logistics |  |  |  |  |  |  |  |  |  |  |  |  | 
xxxxxxx |  |  |  |  |  |  |  |  |  |  |  |  | 
12. Package list and proposed Subcontractors

## Slide 15
Questions |  | Answers
1 | Based upon what we know – does the Customer’s programme expectations look realistic? | 
2 | What are key Customer milestones / sectional completions we need to achieve? | 
3 | What are the critical lead in items, and what have we done to validate lead in periods? | 
4 | Are there any known risks that will impact programme? | 
5 | Will the project be phased? | 
6 | Can we resource the project fast enough to maintain programme? | 
7 | Does the Customer need a soft-landing period? | 
8 | Can we provide an alternative programme approach? | 
13. Programme strategy
HELENA FIELD.COM ©

## Slide 16
Questions |  | Answers
1 | Have we researched the site location online? Have we conducted a site visit? Can we do an advanced logistics plan? | 
2 | Is the site access constrained? | 
3 | Is the site occupied? Is there other construction work being carried out on the site or adjacent? | 
4 | Are there working-hour restrictions or permitting requirements? | 
5 | Are there areas to store materials or does it rely on just-in-time delivery? | 
6 | Will there be a requirement for lifting operations such as cranes or hoists? | 
7 | What is our material delivery and distribution strategy? | 
8 | Are there any environmental constraints / controls to be incorporated? | 
9 | What is our welfare / site office strategy? | 
10 | What security provision is required? | 
14. Logistics strategy

## Slide 17
Questions |  | Answers
1 | What is the quality of the design information available? | 
2 | What elements do we have design responsibility for? | 
3 | What design partners do we require? | 
4 | Do our design partners have the appropriate track record relevant to the scope? | 
5 | Do any of our Subcontractors require design capability? | 
6 | Is BIM output required, and if so, how do we plan to deliver this? | 
7 | Are there areas of specialist input required? How are we addressing this and why? | 
15. Design strategy

## Slide 18
Questions to ask |  | Answers
1 | Are we managing Customer third parties? If yes, how will we give the Customer Team confidence? | 
2 | Who will lead coordination and design development? | 
3 | How are we packaging the MEP trades? | 
4 | What milestones are we incorporating to ensure services installations progress is being achieved? | 
5 | Are there interfaces with third party installations? If yes, what is the strategy to manage these? | 
6 | What environmental targets need to have focus to meet accreditations? | 
7 | Are there new incoming services to manage and how will we address this? | 
8 | What is our commissioning strategy? Who needs to be involved from the Customer’s side? | 
9 | What is our testing and witnessing strategy? Who needs to be involved from the Customer’s side? | 
10 | Are there alternatives to the design that could provide time/cost benefits? | 
16. MEP Strategy
HELENA FIELD.COM ©

## Slide 19
Questions |  | What can do with this to benefit the customer?
1 | Is there a focus on Health and Safety we can address? | 
2 | Is there a focus on Sustainability we can address? | 
3 | Is there a focus on handover / training / aftercare we can address? | 
4 | Is there anything outside our scope that we could offer to provide a differentiator? | 
5 | Is there any support we require from another part of our business? | 
17. Other areas for consideration

## Slide 20
Questions |  | Our actions
1 | Have we notified our winning work team of the current tender dates? Eg: Proposals, Estimating, Planning, BIM, Visualisations? | 
2 | Have we confirmed capacity from the winning work team to support the bid? | 
3 | Are there any key elements or methods we are proposing that would be clearer through an image or visualisation / animation? | 
4 | Is there any collateral required from suppliers or subcontractors? Eg: design, samples, programme etc | 
5 | Do we require any design production from consultants and have we made contact? | 
18. Bid document preparation

## Slide 21
Action | By who? | When?
19. Key steps to develop this bid to win strategy

## Slide 22
Notes
20. Notes